# Company Detector
Docker Deployment Handover

Office Server Production Deployment • Repository: nunutech40/company-detector-bot

Deployment objective. Run the complete Company Detector production stack on the office server using Docker Compose, restore existing production data, verify AI investigation and Telegram delivery, then cut over safely from the old VPS.

# 1. Scope and Required Outcome

☐ All production services run as Docker Compose services.

☐ Existing PostgreSQL investigation, queue, and report data is preserved.

☐ The AI worker uses the configured Sumopod model without reducing investigation flow or tools.

☐ Each completed register investigation is stored in PostgreSQL and delivered through the production Telegram bot.

☐ The prospect digest is delivered to Slack daily at 09:00 WIB.

☐ Dashboard and webhook are exposed through the office reverse proxy with HTTPS.

# 2. Deployment Package

| Item | Location / Purpose |
| --- | --- |
| Repository | https://github.com/nunutech40/company-detector-bot — branch main |
| Docker definition | Dockerfile and compose.yml |
| Environment template | .env.docker.example — copy to .env and fill through a secure channel |
| Pre-cutover test | ops/docker/verify-precutover.sh |
| Final acceptance | ops/docker/verify-deployment.sh |
| Internal runbook | docs/technical/DOCKER_DEPLOYMENT_RUNBOOK.md |

# 3. Infrastructure Requirements

Linux server with Docker Engine and Docker Compose plugin.

Outbound HTTPS access to Sumopod, Telegram, Slack, GitHub, and configured search providers.

Inbound HTTPS route for dashboard and webhook through Nginx, Traefik, Caddy, or office standard reverse proxy.

Persistent storage and backup policy for PostgreSQL Docker volume.

Repository read access using an office-managed GitHub deploy key or machine account.

# 4. Secrets and Configuration

Receive secret values through an approved secure channel. Never commit .env or paste secret values into tickets, screenshots, or this document.

| Required value | Purpose |
| --- | --- |
| POSTGRES_PASSWORD | Compose PostgreSQL authentication |
| WEBHOOK_SECRET | Authenticate platform register webhook |
| LLM_API_KEY | Sumopod model access |
| TELEGRAM_DEFAULT_BOT_TOKEN | Production Company Detector bot |
| REGISTER_WORKER_TELEGRAM_TO | Production Telegram destination |
| SLACK_BOT_TOKEN / SLACK_REPORT_CHANNEL | Daily prospect digest |
| BRAVE_SEARCH_API_KEY | Required for VPS-equivalent search quality |
| DEEPSEEK_API_KEY / MINIMAX_API_KEY | VPS-equivalent fallback providers |
| Google CSE | Optional search fallback |

## Telegram Setup and Test Rules

Install TELEGRAM_DEFAULT_BOT_TOKEN and REGISTER_WORKER_TELEGRAM_TO in the office server .env through a secure channel, then restart the worker. Do not store either value in Git or this document.

The old VPS remains active during pre-cutover verification. Before final acceptance or testing manual inbound chat, stop the old VPS Telegram gateway/poller; two pollers must never use the same bot token concurrently.

# 5. Initial Deployment

Clone the repository and select main.

git clone https://github.com/nunutech40/company-detector-bot.git
cd company-detector-bot
git checkout main

Create the production environment file and fill real values securely.

cp .env.docker.example .env
chmod 600 .env

Confirm production settings before starting.

REGISTER_WORKER_MODE=agent
REGISTER_WORKER_DELIVER_TELEGRAM=true
OPENCLAW_CONFIGURE=true
DASHBOARD_BASE_URL=https://<OFFICE_DOMAIN>

Build and start all services.

docker compose build
docker compose up -d postgres migrate dashboard webhook worker digest
docker compose ps

# 6. Restore Existing Production Data

The old VPS database must be restored before production cutover. Coordinate a short maintenance window to avoid losing new register jobs.

pg_dump -Fc "$DATABASE_URL" -f company_detection.dump

docker compose stop worker
docker compose cp company_detection.dump postgres:/tmp/company_detection.dump
docker compose exec -T postgres pg_restore -U company_detection -d company_detection --clean --if-exists /tmp/company_detection.dump
docker compose up -d worker

# 7. Mandatory Verification

While the VPS remains active and the office gateway remains stopped, run:

./ops/docker/verify-precutover.sh
./ops/docker/verify-runtime-parity.sh

Pre-cutover verification must report PASS for Compose, required services, webhook, dashboard, deterministic processing, database persistence, Slack digest dry-run, and Docker runtime parity.

During the final cutover window, stop the VPS gateway first, start the office gateway, then run:

docker compose up -d gateway
./ops/docker/verify-deployment.sh

Final acceptance must report PASS for production secrets, OpenClaw/model access, full agent queue processing, database persistence, and outbound Telegram delivery.

☐ Provide one real test identity when prompted.

☐ Confirm the resulting Company Detection Report arrives through the intended production Telegram bot.

☐ Confirm the test record is visible in the dashboard.

☐ Run a Slack --test-run and confirm the intended office channel receives it.

Use a clearly named test identity so the office-server report is recognizable. Never run both Telegram gateways during final acceptance.

# 8. Cutover Procedure

Take the final old-VPS database dump and restore it to the office server.

Run pre-cutover verification while the office gateway remains stopped.

Stop gateway, worker, webhook, and digest services on the old VPS.

Start the office gateway and run the final deployment acceptance test.

Change the platform register webhook URL to the office server HTTPS endpoint.

Submit one final register test and confirm database, dashboard, Telegram, and Slack.

# 9. Rollback

If production verification fails after cutover, point the platform webhook back to the old VPS and restart its services. Never run both production workers against the same intake flow.

# 10. Sign-Off

| Acceptance item | Result / Notes |
| --- | --- |
| All Docker services running |  |
| Acceptance script completed |  |
| Telegram production report received |  |
| Dashboard record visible |  |
| Slack test digest received |  |
| HTTPS dashboard/webhook verified |  |
| Database backup policy confirmed |  |
| Approved for cutover |  |

| Role | Name / Date / Signature |
| --- | --- |
| Office deployment engineer |  |
| System owner / acceptance tester |  |
| Platform webhook owner |  |